SPRINT 3 REVIEW

Team Name: YardSale Team

Product Name: YardSale

Date: 11/18/2018

Actions to Stop Doing:

- The team should stop working on the user stories individually and work on one user story at a time, because it will be more effective at getting work done.

Actions to Start Doing:

-The team should start meeting as a group outside of Scrum meetings because each member can help each other out debugging and fixing code.

Action to Keep Doing:

- The team should keep pushing work more often into GitHub because code integration would be much more viable between units.

- The team should keep the great communication as it helps keep everyone up-to-date on current matters and tasks.

Work Completed/Not Completed:

Sprint 3:

- As a user, I want a log in functionality that takes me to my home page on a successful log in. (Completed)

-As a user, I want to be able to view my own post. (Completed)

-As a user, I want to be able to see local posts. (Not Completed)

-As a user, I want to be able to show interest in a listing (Not Completed)

-As a user, I want a widget to navigate between searching posting and account detail. (Not Completed)

-As a user, I want to be able to see my account details. (Not Completed)

Work Completion Rate:

Total Number of User Stories completed: 2

Total Number of estimated work hours: 39

Total Number of days: 14